**Below are the phases given for the work:**

**Phase 1: Job Aggregator and Profile Management (Duration: 25 days) Project Setup and Planning (2 day)**

Define Project Scope and Requirements.

Set Up Communication and Collaboration. ToolsCreate

Project Timeline.

**Job Aggregator Platform (5 days)**

Develop a Job Aggregator platform for job search and application.Integrate

APIs for LinkedIn, Glassdoor, Monster, and Indeed Implement Advanced

Filtering and Sorting options.

Set Up Saved Jobs and Job Alerts Features.

**Candidate Profile Creation (5 days)**

Implement candidate profile creation with CV parsing functionality. Add Skills and Job Requirements Fields

Integrate LinkedIn and GitHub Profile Links

**Business Profile System (2 days)**

Create a business profile system with LinkedIn parsing capabilities.Enable job posting features for businesses.

Incorporate a skill-based search and profile matching mechanism.

**Candidate Connectivity (1 day)**

Implement a candidate connectivity system.

Set up Job Alerts functionality.

**Assessments Library Integration (4 days)**

Expand the system with an Assessments Library.

Design Assessment Tool Interface

Generate Assessment Scenarios and Questions

**Testing and Quality Assurance (5 days)**

- Conduct Comprehensive Testing of All Features

- Perform User Experience Testing

- Debug and Fix Any Identified Issues

**Deployment and Hosting (2 days)** Set Up

Domain and Hosting

Deploy Web Application

Final Testing in Live Environment **Launch and**

**User Training (2 days)** Launch the Job

Aggregator Platform

Provide Documentation for Users and AdminsOffer User

Training and Support

**Post-Launch Monitoring (1 day)**

Monitor User Engagement and Platform PerformanceCollect User Feedback for Further Improvements